# Feature Ticket List

Organisation Billing, Invoice & Quotation App

Build-ready engineering tickets based on the supplied PRD

# Priority Legend

MUST-HAVE FOR LAUNCH — required for the MVP/core billing workflow.

SHOULD-HAVE — useful but can follow immediately after the core workflow.

NICE-TO-HAVE — explicitly deferred unless capacity allows.

# EPIC 1 — Project Foundation

## TICKET-001 — Initialise Application

Priority: MUST-HAVE FOR LAUNCH

Build the production-ready application foundation: project structure, environment configuration, database connection, API structure, frontend routing, shared types, error handling and development/production configuration.

Acceptance Criteria

Application starts successfully locally.

Development and production environment configurations are separated.

Database connection is configured through environment variables.

API has a /api/v1 versioned structure.

Frontend communicates with backend.

No secrets are hardcoded.

A health-check endpoint exists.

README contains setup instructions.

Dependencies: None.

## TICKET-002 — Database Foundation

Priority: MUST-HAVE FOR LAUNCH

Create the initial database schema for Organisation, User, Customer, Quotation, Quotation Item, Invoice, Invoice Item, Payment, organisation/document settings and audit records. Implement foreign keys, indexes and organisation ownership relationships.

Acceptance Criteria

All core entities can be persisted.

Every organisation-owned record has an organisation relationship.

Foreign keys prevent orphaned records.

Unique constraints exist for invoice and quotation numbers.

Amount fields use a safe monetary representation.

Migrations are version-controlled.

Development seed data can be created.

Dependencies: TICKET-001.

## TICKET-003 — User Registration

Priority: MUST-HAVE FOR LAUNCH

Implement secure email/password registration, account creation and authenticated session establishment or the selected verification flow.

Acceptance Criteria

Valid registration succeeds.

Duplicate email is rejected safely.

Invalid input produces validation errors.

Passwords are never stored in plaintext.

Successful registration establishes the correct authentication state.

account_created analytics event is generated.

Dependencies: TICKET-001, TICKET-002.

## TICKET-004 — Login, Logout & Session Management

Priority: MUST-HAVE FOR LAUNCH

Implement secure login, logout, session persistence, expiration handling, current-user retrieval and unauthorized-route handling.

Acceptance Criteria

Valid credentials log in.

Invalid credentials show a safe error.

Logout invalidates the session.

Protected routes require authentication.

Expired sessions are handled correctly.

Authentication secrets are not exposed to the browser.

Dependencies: TICKET-003.

## TICKET-005 — Organisation Creation & Onboarding

Priority: MUST-HAVE FOR LAUNCH

After registration, allow the user to create and configure an organisation: name, logo, address, phone, email, website, tax/GST information, currency, default payment terms, notes and footer.

Acceptance Criteria

New user can create an organisation.

Organisation profile can be edited.

Required fields are validated.

Organisation data belongs only to the authenticated organisation.

Creator becomes Organisation Admin.

organisation_created event is tracked.

Dependencies: TICKET-004.

## TICKET-006 — Document Numbering Settings

Priority: MUST-HAVE FOR LAUNCH

Implement configurable quotation and invoice numbering with safe server-side generation, using sensible defaults such as QUO-000001 and INV-000001.

Acceptance Criteria

Every quotation receives a unique number.

Every invoice receives a unique number.

Numbers cannot be duplicated or reused.

Concurrent invoice creation cannot produce duplicates.

Number generation is server-side.

Dependencies: TICKET-002, TICKET-005.

## TICKET-007 — Organisation Data Isolation / Authorisation

Priority: MUST-HAVE FOR LAUNCH

Implement organisation-level access control across the entire application, including database-level row isolation/RLS where supported.

Acceptance Criteria

Users cannot read another organisation's customers, quotations, invoices or payments.

Forged organisation IDs are rejected.

Private documents cannot cross organisation boundaries.

Database-level isolation/RLS is enabled where supported.

Dependencies: TICKET-002, TICKET-004.

## TICKET-008 — Main Navigation

Priority: MUST-HAVE FOR LAUNCH

Create the authenticated application shell with Dashboard, Customers, Quotations, Invoices, Payments, Reports and Settings, plus a global Create action for Invoice, Quotation and Customer.

Acceptance Criteria

Navigation works on desktop and mobile.

Active page is indicated.

Protected pages require authentication.

All MVP modules are reachable.

Global Create actions open the correct workflows.

Dependencies: TICKET-004.

# EPIC 2 — Customer Management

## TICKET-009 — Customer List

Priority: MUST-HAVE FOR LAUNCH

Build the customer management page showing customer name/company, email, phone, outstanding amount, status and actions.

Acceptance Criteria

Customers are paginated.

Data is organisation-scoped.

User can open customer details.

Empty, loading and error states exist.

Dependencies: TICKET-007, TICKET-008.

## TICKET-010 — Create Customer

Priority: MUST-HAVE FOR LAUNCH

Build a customer form with name/company, billing address, service address, email, phone, tax/GST number and notes.

Acceptance Criteria

Valid customers can be created.

Required fields are validated.

Customer is saved to the current organisation.

New customer appears in the list.

customer_created event is recorded.

Dependencies: TICKET-009.

## TICKET-011 — Edit & Archive Customer

Priority: MUST-HAVE FOR LAUNCH

Allow editing and archiving of customers without destroying historical financial records.

Acceptance Criteria

Customer information can be edited.

Archived customers leave the default active list.

Historical quotations/invoices remain intact.

Destructive deletion of financial history is prevented.

Archive requires confirmation.

Dependencies: TICKET-010.

## TICKET-012 — Customer Search

Priority: MUST-HAVE FOR LAUNCH

Implement customer search by name/company, email and phone.

Acceptance Criteria

Partial matching works.

Search is organisation-scoped.

Empty search restores the normal list.

Search performs acceptably with realistic customer volumes.

Dependencies: TICKET-009.

## TICKET-013 — Customer Billing History

Priority: MUST-HAVE FOR LAUNCH

Create a customer detail page containing customer information, quotations, invoices, payments, total quoted, total invoiced, total paid and outstanding balance.

Acceptance Criteria

Totals come from authoritative records.

Invoice and payment history are accurate.

Outstanding balance is correct.

Data cannot cross organisation boundaries.

Dependencies: TICKET-011 plus quotation, invoice and payment tickets.

# EPIC 3 — Quotation Management

## TICKET-014 — Quotation List

Priority: MUST-HAVE FOR LAUNCH

Build quotation listing with quotation number, customer, date, validity date, total, status and actions.

Acceptance Criteria

Quotations are paginated.

Status is clear.

User can open quotation details.

Only organisation quotations appear.

Loading, error and empty states exist.

Dependencies: TICKET-007, TICKET-008.

## TICKET-015 — Quotation Number Generation

Priority: MUST-HAVE FOR LAUNCH

Generate unique quotation numbers automatically on the server.

Acceptance Criteria

Every quotation gets a unique number.

Concurrent creation cannot collide.

Numbers remain stable after status changes.

Dependencies: TICKET-006.

## TICKET-016 — Quotation Creation

Priority: MUST-HAVE FOR LAUNCH

Build quotation creation with customer, quotation date, valid-until date, line items, description, quantity, unit, unit price, discount, tax, notes and terms.

Acceptance Criteria

Existing customers can be selected.

Multiple line items work.

Items can be edited and removed.

Inputs are validated.

Discount and tax are supported.

Totals are calculated.

Draft can be saved.

Customer details do not need to be re-entered.

Dependencies: TICKET-010, TICKET-015.

## TICKET-017 — Quotation Calculation Engine

Priority: MUST-HAVE FOR LAUNCH

Implement authoritative server-side quotation calculations: quantity × unit price → line total → subtotal → discount → taxable amount → tax → grand total.

Acceptance Criteria

Backend independently calculates totals.

Frontend totals are not authoritative.

Rounding is deterministic.

Invalid quantities/prices/discounts are rejected.

Tax is correct.

Stored totals match calculations.

Automated edge-case tests exist.

Dependencies: TICKET-002, TICKET-016.

## TICKET-018 — Quotation Draft Editing

Priority: MUST-HAVE FOR LAUNCH

Allow Draft quotations to be edited while protecting sent/accepted/rejected states according to business rules.

Acceptance Criteria

Drafts can be edited.

Protected states cannot be freely edited.

Changes recalculate totals.

Quotation number remains unchanged.

Audit information is preserved.

Dependencies: TICKET-016, TICKET-017.

## TICKET-019 — Quotation Status Lifecycle

Priority: MUST-HAVE FOR LAUNCH

Implement Draft, Sent, Accepted, Rejected and Expired states with valid transition rules and status history.

Acceptance Criteria

Invalid transitions are rejected.

Accepted quotations can proceed to conversion.

Rejected quotations cannot be converted.

Expired quotations cannot be converted unless reopened by an explicit rule.

Status changes are audited.

Dependencies: TICKET-018.

## TICKET-020 — Quotation PDF

Priority: MUST-HAVE FOR LAUNCH

Generate professional quotation PDFs containing organisation branding/details, quotation number, dates, customer, line items, subtotal, discount, tax, total, terms and notes.

Acceptance Criteria

PDF generates successfully.

PDF uses authoritative data.

Displayed calculations match stored values.

PDF is printable and mobile-readable.

No overlap/cut-off occurs.

User can download it.

Generation failures are handled gracefully.

Dependencies: TICKET-016, TICKET-017, TICKET-019, TICKET-005.

## TICKET-021 — Quotation Duplicate

Priority: MUST-HAVE FOR LAUNCH

Allow a quotation to be duplicated into a new Draft quotation.

Acceptance Criteria

New quotation gets a new number.

Customer and line items are copied.

Original remains unchanged.

New quotation starts as Draft.

Dates are reset appropriately.

Dependencies: TICKET-016, TICKET-015.

## TICKET-022 — Quotation-to-Invoice Conversion

Priority: MUST-HAVE FOR LAUNCH

Convert an Accepted quotation into an invoice, carrying forward customer, items, quantities, prices, discounts, taxes and terms while preserving the source relationship.

Acceptance Criteria

Only eligible quotations can be converted.

A new invoice is created.

Invoice receives a unique number.

Original quotation remains intact.

Invoice references the source quotation.

Retrying conversion cannot create duplicate invoices.

Conversion is idempotent.

Dependencies: TICKET-019, TICKET-006, invoice creation/numbering tickets.

# EPIC 4 — Invoice Management

## TICKET-023 — Invoice List

Priority: MUST-HAVE FOR LAUNCH

Build invoice listing with invoice number, customer, invoice date, due date, amount, amount paid, balance and status.

Acceptance Criteria

Invoices are paginated.

Status is displayed.

User can open details.

Only organisation invoices appear.

Loading/error/empty states exist.

Dependencies: TICKET-007, TICKET-008.

## TICKET-024 — Invoice Creation

Priority: MUST-HAVE FOR LAUNCH

Build invoice creation for direct invoices and quotation conversions with customer, invoice date, due date, line items, discount, tax, notes and payment terms.

Acceptance Criteria

Existing customers can be selected.

Multiple items work.

Totals are calculated server-side.

Draft can be saved.

Invoice number is generated automatically.

Due date is validated.

Invoice is organisation-scoped.

Dependencies: TICKET-010, TICKET-006, TICKET-017.

## TICKET-025 — Invoice Calculation Engine

Priority: MUST-HAVE FOR LAUNCH

Implement authoritative invoice calculation logic for line totals, subtotal, discount, tax and grand total.

Acceptance Criteria

Calculations are correct.

Rounding is deterministic.

Backend rejects tampered totals.

Automated tests cover edge cases.

Dependencies: TICKET-002, TICKET-024.

## TICKET-026 — Invoice Numbering

Priority: MUST-HAVE FOR LAUNCH

Implement atomic invoice numbering.

Acceptance Criteria

Invoice numbers are unique.

Numbers cannot be reused.

Concurrent creation cannot duplicate numbers.

Cancelled invoices retain numbers.

Failed creation cannot corrupt numbering state.

Dependencies: TICKET-006, TICKET-002.

## TICKET-027 — Invoice Draft Editing

Priority: MUST-HAVE FOR LAUNCH

Allow Draft invoices to be edited while protecting non-editable states.

Acceptance Criteria

Draft invoices can be edited.

Totals recalculate.

Permitted customer changes work.

Invoice number remains stable.

Non-editable states are protected.

Dependencies: TICKET-024, TICKET-025.

## TICKET-028 — Invoice Status Lifecycle

Priority: MUST-HAVE FOR LAUNCH

Implement Draft, Sent, Partially Paid, Paid, Overdue and Cancelled states with valid transition rules.

Acceptance Criteria

Invalid transitions are rejected.

Paid invoices cannot be casually deleted.

Cancelled invoices remain in history.

Partial payments show remaining balance.

Overdue is determined from due date and outstanding balance.

Changes are audited.

Dependencies: TICKET-027.

## TICKET-029 — Invoice PDF

Priority: MUST-HAVE FOR LAUNCH

Generate professional invoice PDFs with organisation details/logo, invoice number, dates, customer, items, subtotal, discount, tax, total, terms, notes and payment status/balance where applicable.

Acceptance Criteria

PDF matches stored invoice.

Calculations are correct.

PDF is printable and mobile-readable.

No broken layout.

User can download it.

Access is authorised.

Generation failures are recoverable.

Dependencies: TICKET-024, TICKET-025, TICKET-028, TICKET-005.

## TICKET-030 — Invoice Duplicate

Priority: MUST-HAVE FOR LAUNCH

Allow users to duplicate an invoice into a new Draft invoice.

Acceptance Criteria

New invoice receives a new number.

Customer and items are copied.

Original remains unchanged.

New invoice starts as Draft.

Payment history is not copied.

Source quotation relationship is not incorrectly duplicated.

Dependencies: TICKET-024, TICKET-026.

# EPIC 5 — Payment Tracking

## TICKET-031 — Record Payment

Priority: MUST-HAVE FOR LAUNCH

Build payment recording with amount, payment date, payment method, reference and notes.

Acceptance Criteria

Valid payments can be recorded.

Amount is greater than zero.

Overpayment is rejected unless explicitly supported.

Payment belongs to the correct organisation.

Invoice balance updates.

Payment persists.

payment_recorded event is emitted.

Dependencies: TICKET-028.

## TICKET-032 — Partial Payment Handling

Priority: MUST-HAVE FOR LAUNCH

Support multiple payments against one invoice and automatically update status and balance.

Acceptance Criteria

Multiple payments are supported.

Balance equals total minus payments.

Partial payment produces Partially Paid.

Final payment produces Paid.

Overpayment is rejected.

Balance never becomes negative.

Dependencies: TICKET-031.

## TICKET-033 — Payment History

Priority: MUST-HAVE FOR LAUNCH

Display payment history on invoice and customer pages.

Acceptance Criteria

Date, amount, method, reference and permitted notes are displayed.

History is consistently sorted.

Unauthorised users cannot alter payment history.

Dependencies: TICKET-031.

## TICKET-034 — Outstanding Balance Calculation

Priority: MUST-HAVE FOR LAUNCH

Implement authoritative outstanding balance as Invoice Total minus Recorded Payments.

Acceptance Criteria

Balance is server-side.

Balance updates after payments.

Balance cannot be manually overridden.

Dashboard/customer/invoice values use the same calculation.

Tests cover zero, partial, full and invalid payments.

Dependencies: TICKET-032.

## TICKET-035 — Automatic Overdue Detection

Priority: MUST-HAVE FOR LAUNCH

Determine overdue status based on due date and outstanding balance.

Acceptance Criteria

Past-due unpaid invoices become overdue.

Paid invoices cannot be overdue.

Partially paid past-due invoices remain overdue.

Dashboard reflects overdue amounts.

Timezone handling is deterministic.

Dependencies: TICKET-034, TICKET-028.

# EPIC 6 — Search & Filtering

## TICKET-036 — Global Document Search

Priority: MUST-HAVE FOR LAUNCH

Implement search for invoice number, quotation number and customer name.

Acceptance Criteria

Partial matching works.

Search is organisation-scoped.

Empty search restores the normal list.

Results are paginated.

Dependencies: TICKET-014, TICKET-023, TICKET-012.

## TICKET-037 — Document Filters

Priority: MUST-HAVE FOR LAUNCH

Add combined filters for status, date range and customer.

Acceptance Criteria

Filters can be combined.

Results update correctly.

Clearing filters restores the default list.

Filters work with pagination.

Date handling respects organisation timezone.

Dependencies: TICKET-014, TICKET-023.

## TICKET-038 — Document Sorting

Priority: MUST-HAVE FOR LAUNCH

Allow sorting by date, amount and status.

Acceptance Criteria

Ascending/descending works.

Sorting is server-side for scalable datasets.

Sorting works with filters.

Sorting is deterministic.

Dependencies: TICKET-036, TICKET-037.

# EPIC 7 — Dashboard

## TICKET-039 — Dashboard KPI Summary

Priority: MUST-HAVE FOR LAUNCH

Build KPI cards for total invoiced, total paid, total outstanding, overdue amount and outstanding invoice count.

Acceptance Criteria

Values come from authoritative records.

Values are organisation-scoped.

Payments update totals.

Overdue values update.

No-data organisations are handled.

Dependencies: TICKET-034, TICKET-035.

## TICKET-040 — Recent Invoices & Quotations

Priority: MUST-HAVE FOR LAUNCH

Display recent invoices and quotations on the dashboard.

Acceptance Criteria

Records are sorted by date.

User can open each record.

Correct status is shown.

Only organisation data appears.

Empty state exists.

Dependencies: TICKET-014, TICKET-023.

## TICKET-041 — Dashboard Quick Actions

Priority: MUST-HAVE FOR LAUNCH

Add prominent Create Invoice, Create Quotation and Add Customer actions.

Acceptance Criteria

Actions open correct workflows.

Existing customer selection is available where required.

Actions work on desktop and mobile.

Dependencies: TICKET-008, TICKET-010, TICKET-016, TICKET-024.

# EPIC 8 — Security, Audit & Reliability

## TICKET-042 — Audit Trail

Priority: MUST-HAVE FOR LAUNCH

Record important financial actions: invoice creation/status/cancellation, quotation creation/status/conversion and payment recording.

Acceptance Criteria

Audit records contain actor, organisation, action, entity and timestamp.

Normal users cannot edit audit records.

Audit data is organisation-isolated.

Important financial changes are traceable.

Dependencies: TICKET-007.

## TICKET-043 — Accidental Deletion Protection

Priority: MUST-HAVE FOR LAUNCH

Prevent destructive deletion of financial records and use cancellation/archive semantics where appropriate.

Acceptance Criteria

Paid invoices cannot be deleted.

Cancelled invoices remain in history.

Customer deletion does not destroy financial history.

Destructive actions require confirmation.

Dependencies: TICKET-028, TICKET-033.

## TICKET-044 — Secure Document Access

Priority: MUST-HAVE FOR LAUNCH

Protect invoice and quotation PDF access with authentication, authorisation and private storage.

Acceptance Criteria

Ownership is verified server-side.

Guessing IDs cannot expose documents.

Private objects are not permanently public.

Access attempts can be logged where appropriate.

Dependencies: TICKET-007, TICKET-020, TICKET-029.

## TICKET-045 — API Validation & Error Handling

Priority: MUST-HAVE FOR LAUNCH

Implement consistent request validation and safe structured API errors.

Acceptance Criteria

Invalid input returns structured errors.

Unauthenticated requests return 401.

Unauthorised requests return 403.

Missing resources return 404.

Business-rule violations return appropriate 4xx errors.

Unexpected errors return safe 500 responses.

Internal secrets/details are not exposed.

Dependencies: TICKET-001.

## TICKET-046 — Financial Integrity Test Suite

Priority: MUST-HAVE FOR LAUNCH

Create automated tests for calculations, payments, numbering, state transitions, quotation conversion and organisation isolation.

Acceptance Criteria

Tests cover quantity × price, discounts, tax, rounding, partial/full/invalid payments, overdue status, duplicate numbering, concurrent creation, invalid transitions, conversion and isolation.

Dependencies: Core quotation, invoice and payment tickets.

# EPIC 9 — Responsive UX & Quality

## TICKET-047 — Responsive Desktop/Mobile Experience

Priority: MUST-HAVE FOR LAUNCH

Make the complete application usable on desktop and mobile web.

Acceptance Criteria

Login, dashboard, customer, quotation, invoice and payment workflows work on mobile.

Tables remain usable.

PDF actions work on mobile.

Dependencies: All major UI tickets.

## TICKET-048 — Loading, Empty & Error States

Priority: MUST-HAVE FOR LAUNCH

Implement consistent loading, empty, error, retry and permission-denied states across major screens.

Acceptance Criteria

Every major page has required states.

Retry works where appropriate.

Permission-denied state is clear.

Dependencies: Core UI implementation.

## TICKET-049 — End-to-End Core Workflow Test

Priority: MUST-HAVE FOR LAUNCH

Automate the complete MVP flow: Sign Up → Organisation → Customer → Quotation → PDF → Accepted → Invoice → Invoice PDF → Payment → Paid → Dashboard.

Acceptance Criteria

Runs from a clean database.

All major steps are validated.

Numbers are unique.

Totals are correct.

PDFs generate.

Payment makes balance zero.

Dashboard reflects updated values.

Dependencies: All core MVP tickets.

# EPIC 10 — Analytics

## TICKET-050 — Product Analytics Events

Priority: SHOULD-HAVE

Track account_created, organisation_created, customer_created, quotation_created/sent/accepted/rejected/converted, invoice_created/sent/downloaded, payment_recorded, invoice_paid and invoice_overdue.

Acceptance Criteria

Events fire once per relevant successful action.

Context is appropriate.

Sensitive financial data is not unnecessarily sent.

Failed operations do not report success.

Dependencies: Relevant feature tickets.

# EPIC 11 — Post-MVP Features

## TICKET-051 — Email Invoice/Quotation

Priority: SHOULD-HAVE

Add transactional email sending for invoice and quotation documents.

Acceptance Criteria

Emails can be sent with the correct document.

Failures are visible and retryable.

Dependencies: Invoice/quotation PDF and backend email integration.

## TICKET-052 — WhatsApp Sharing

Priority: NICE-TO-HAVE

Allow invoice/quotation documents to be shared through WhatsApp.

Acceptance Criteria

Sharing flow opens with the correct document/link.

Dependencies: PDF generation and approved WhatsApp integration.

## TICKET-053 — Multiple Invoice Templates

Priority: NICE-TO-HAVE

Allow organisations to select from multiple invoice PDF designs.

Acceptance Criteria

Templates render correctly and preserve financial values.

Dependencies: Invoice PDF engine.

## TICKET-054 — Multiple Quotation Templates

Priority: NICE-TO-HAVE

Allow organisations to select from multiple quotation PDF designs.

Acceptance Criteria

Templates render correctly and preserve financial values.

Dependencies: Quotation PDF engine.

## TICKET-055 — CSV Customer Import

Priority: SHOULD-HAVE

Allow organisations to import customers through CSV with mapping, validation, preview and duplicate handling.

Acceptance Criteria

User can map columns.

Invalid rows are reported.

Import summary is shown.

Duplicates are handled safely.

Dependencies: Customer management.

## TICKET-056 — Automatic Overdue Reminders

Priority: SHOULD-HAVE

Automatically notify users about overdue invoices.

Acceptance Criteria

Eligible overdue invoices trigger notifications.

Notifications are not duplicated.

Failures are retryable.

Dependencies: TICKET-035 and email service.

## TICKET-057 — Online Quotation Acceptance

Priority: NICE-TO-HAVE

Allow customers to accept quotations online through a secure customer-facing flow.

Acceptance Criteria

Secure link works.

Acceptance changes quotation status.

Duplicate acceptance is prevented.

Dependencies: Quotation lifecycle and secure public links.

## TICKET-058 — Public Invoice Links

Priority: NICE-TO-HAVE

Generate secure customer-facing invoice links.

Acceptance Criteria

Links are secure, revocable/expirable as designed and show only intended invoice data.

Dependencies: Secure document access and invoice PDF.

## TICKET-059 — Payment Receipts

Priority: NICE-TO-HAVE

Generate payment receipts after recording payments.

Acceptance Criteria

Receipt contains payment and invoice details.

PDF is accurate.

Dependencies: Payment tracking and PDF engine.

## TICKET-060 — Additional User Roles

Priority: NICE-TO-HAVE

Add Sales, Finance Manager, Viewer and Accountant roles beyond the MVP Admin and Billing User roles.

Acceptance Criteria

Each role has explicit permissions.

Backend enforces permissions.

UI hides inaccessible actions.

Dependencies: Authentication, organisation membership and authorisation.

# Recommended Build Order

Phase 1 — Foundation: 001–008

Phase 2 — Customers: 009–013

Phase 3 — Quotations: 014–022

Phase 4 — Invoices: 023–030

Phase 5 — Payments: 031–035

Phase 6 — Search & Dashboard: 036–041

Phase 7 — Security & Production Hardening: 042–050

Phase 8 — Post-MVP: 051–060

# Critical Launch Gates

Two users create invoices simultaneously — no duplicate invoice numbers.

Browser-submitted financial totals are tampered with — backend rejects the manipulation.

Partial payment is recorded — balance is correct.

Final payment is recorded — invoice becomes Paid.

Due date passes — unpaid invoice becomes Overdue.

User attempts to access another organisation's invoice — access is denied.

Accepted quotation is converted twice — only one invoice is created.

Invoice PDF is generated — customer, document number and totals are correct.

Cancelled invoice is accessed — historical record remains available.

Complete new-user workflow succeeds from registration through paid invoice and dashboard update.

# Core MVP Definition

Sign up → Configure organisation → Add customer → Create quotation → Accept → Convert to invoice → Generate invoice → Record payment → Invoice becomes Paid → Dashboard updates.

Source basis: Supplied Product Requirements Document (PRD). This ticket list preserves the PRD's MVP priorities and deliberately separates post-MVP capabilities from launch requirements.